SERVIXO PLATFORM COMPREHENSIVE FEASIBILITY STUDY Economic • Technical • Operational

| Prepared For | Servixo Management & Stakeholders |
| --- | --- |
| Market | Kingdom of Saudi Arabia |
| Version | 2.0 — Extended Edition (Economic + Technical + Operational) |
| Date | 2025 |
| Classification | Confidential — Internal Use Only |

SECTION 1 EXECUTIVE SUMMARY

This Feasibility Study evaluates the viability of the Servixo on-demand home-services platform across three critical dimensions: Economic, Technical, and Operational feasibility. Servixo connects Saudi households with vetted professional technicians (plumbers, electricians, AC engineers, and general maintenance specialists) through a mobile-first digital marketplace.

The platform targets the rapidly growing Saudi home-services market, estimated at SAR 12.4 billion in 2024 and projected to reach SAR 22.1 billion by 2028, driven by Vision 2030 urbanisation goals, rising disposable incomes, and strong smartphone penetration (97 %).

| Feasibility Dimension | Overall Score | Key Finding | Recommendation |
| --- | --- | --- | --- |
| Economic Feasibility | 8.2 / 10 | Positive NPV; Break-even at Month 18 | High |
| Technical Feasibility | 8.7 / 10 | Proven stack; talent available in KSA | High |
| Operational Feasibility | 7.9 / 10 | Strong market fit; change-management needed | Medium |

SECTION 2 ECONOMIC FEASIBILITY

## 2.1  Market Size & Revenue Opportunity

| Metric | 2024 Baseline | 2026 Projection | 2028 Projection |
| --- | --- | --- | --- |
| KSA Home-Services Market (SAR) | 12.4 Billion | 17.0 Billion | 22.1 Billion |
| Addressable Digital Segment | 15 % | 28 % | 42 % |
| Target User Base (Households) | — | 450,000 | 1,200,000 |
| Projected Servixo GMV (SAR) | — | 38 Million | 130 Million |
| Estimated Platform Revenue (SAR) | — | 5.7 Million | 19.5 Million |

## 2.2  Cost Structure

| Cost Category | Year 1 (SAR) | Year 2 (SAR) | Year 3 (SAR) | Notes |
| --- | --- | --- | --- | --- |
| Platform Development | 950,000 | 300,000 | 200,000 | Initial build + iterations |
| Infrastructure & Hosting | 180,000 | 260,000 | 380,000 | AWS auto-scaling |
| Marketing & Acquisition | 1,200,000 | 1,600,000 | 1,900,000 | Digital + field ops |
| Operations & Support | 420,000 | 680,000 | 960,000 | Call centre, QA |
| Legal, Compliance & Licences | 150,000 | 90,000 | 90,000 | PDPL, CITC, CR |
| Human Resources | 1,100,000 | 1,800,000 | 2,600,000 | 20 → 45 FTEs |
| TOTAL OPEX | 4,000,000 | 4,730,000 | 6,130,000 |  |

## 2.3  Revenue Model

| Revenue Stream | Mechanism | Rate | 2026 Est. (SAR) |
| --- | --- | --- | --- |
| Platform Commission | % of each completed job | 12–18 % | 3,200,000 |
| Premium Technician Subscriptions | Monthly featured listing | SAR 149–299/mo | 480,000 |
| Customer Service Plans | Annual maintenance packages | SAR 799–1,499/yr | 620,000 |
| Surge Pricing Premium | After-hours / emergency jobs | 15 % add-on | 310,000 |
| B2B Corporate Accounts | Bulk bookings for facilities | Custom SLA | 1,090,000 |
| TOTAL PROJECTED REVENUE |  |  | 5,700,000 |

## 2.4  Financial Summary

| Indicator | Value | Assessment |
| --- | --- | --- |
| Initial Investment Required | SAR 4,000,000 | Required |
| Break-Even Point | Month 18–22 (Year 2) | Medium |
| 3-Year Net Present Value (NPV) | SAR +6.8 Million | High |
| Internal Rate of Return (IRR) | 34 % | High |
| Payback Period | 26 months | Medium |
| Customer Acquisition Cost (CAC) | SAR 85 (target) | Medium |
| Lifetime Value (LTV) — Customer | SAR 1,240 | High |
| LTV : CAC Ratio | 14.6 : 1 | High |

SECTION 3 TECHNICAL FEASIBILITY

## 3.1  Recommended Technology Stack

The following stack has been selected based on proven scalability in comparable GCC markets, Saudi developer talent availability, and long-term maintainability.

### 3.1.1  Mobile Application Layer

| Technology | Type | Justification | Availability in KSA | Verdict |
| --- | --- | --- | --- | --- |
| React Native 0.73 | Cross-platform mobile | Single codebase for iOS & Android; large ecosystem; hot-reload dev speed | High — 2,800+ React devs in KSA | Recommended |
| Flutter 3.x | Cross-platform mobile | Superior UI fidelity; strong Google backing; Dart learning curve higher | Medium — growing community | Available |
| Swift / Kotlin (Native) | Native mobile | Best performance; 2× dev cost; longer TTM | High | Available |

### 3.1.2  Backend / API Layer

| Technology | Type | Pros | Cons | Verdict |
| --- | --- | --- | --- | --- |
| Node.js 20 LTS + Express / Fastify | JavaScript runtime | Event-driven; huge NPM ecosystem; same language as frontend; easy hire | Single-threaded CPU-bound bottlenecks | Recommended |
| Spring Boot 3 (Java 21) | JVM framework | Enterprise-grade; strong typing; mature concurrency | Slower startup; heavier containers; fewer junior devs | Available |
| FastAPI (Python 3.12) | Python ASGI | ML/AI integration easy; async; rapid prototyping | GIL limits raw throughput | Available |

### 3.1.3  Database Layer

| Database | Category | Use Case on Servixo | Scaling Strategy | Verdict |
| --- | --- | --- | --- | --- |
| PostgreSQL 16 | Relational SQL | User accounts, bookings, payments, ratings, contracts | Read replicas + PgBouncer connection pooling | Recommended |
| MongoDB 7 Atlas | Document NoSQL | Service catalogue, technician profiles, dynamic forms | Sharding + Atlas auto-scaling | Recommended |
| Redis 7 | In-memory cache | Session tokens, real-time availability, rate limiting | Redis Cluster | Required |
| Elasticsearch 8 | Search engine | Full-text technician/service search, geo-search | Single cluster, auto-shard | Recommended |

### 3.1.4  Cloud Hosting & Infrastructure

| Component | AWS Service | GCP Equivalent | KSA Region? | Monthly Est. (SAR) |
| --- | --- | --- | --- | --- |
| Compute (API servers) | ECS Fargate / EC2 Auto Scaling | Cloud Run / GKE | AWS: Bahrain (me-south-1) | 4,800 |
| Object Storage | S3 | Cloud Storage | ✓ | 620 |
| CDN | CloudFront | Cloud CDN | Edge in Riyadh | 380 |
| Managed Database | RDS PostgreSQL | Cloud SQL | ✓ | 2,200 |
| Serverless Functions | Lambda | Cloud Functions | ✓ | 400 |
| Load Balancer | ALB | Cloud Load Balancing | ✓ | 350 |
| Monitoring & Alerts | CloudWatch + X-Ray | Cloud Monitoring | ✓ | 480 |
| TOTAL Monthly (Year 1) |  |  |  | 9,230 |

### 3.1.5  Notifications & Real-Time Layer

| Service | Purpose | Integration | Cost Model |
| --- | --- | --- | --- |
| Firebase Cloud Messaging (FCM) | Push notifications — iOS & Android | React Native SDK + Admin SDK on backend | Free up to 1 M msgs/day |
| Firebase Realtime Database / Firestore | Live booking status, technician GPS | WebSocket-free; offline sync | Spark free tier → Blaze pay-as-you-go |
| Twilio (SMS/WhatsApp) | OTP, booking confirmations, Arabic SMS | REST API, KSA short-code available | ~SAR 0.08/SMS |
| SendGrid | Transactional email — receipts, invoices | SMTP/API | Free 100/day; SAR 120/mo for scale |

## 3.2  Team Technical Capabilities Required

| Role | Headcount | Core Skills | Seniority | Priority |
| --- | --- | --- | --- | --- |
| Tech Lead / Architect | 1 | System design, AWS, Node.js, React Native | Senior (5+ yrs) | Critical |
| Backend Engineers | 2–3 | Node.js, PostgreSQL, MongoDB, REST/GraphQL APIs | Mid–Senior | Critical |
| Mobile Engineers (React Native) | 2 | React Native, Redux, Firebase, iOS/Android | Mid | Critical |
| Frontend Web Engineer | 1 | React.js, Tailwind CSS, Admin dashboards | Mid | Required |
| DevOps / Cloud Engineer | 1 | AWS, Docker, CI/CD, Terraform | Mid–Senior | Required |
| QA Engineer | 1 | Automated testing, Appium, Jest, Postman | Mid | Required |
| UI/UX Designer | 1 | Figma, Arabic RTL design, accessibility | Mid | Required |
| Data Analyst | 1 | SQL, Python, BI dashboards (Metabase/Tableau) | Mid | Recommended |

## 3.3  Development Environment Setup

| Environment | Purpose | Tools | Access Control |
| --- | --- | --- | --- |
| Local Development | Day-to-day coding & unit testing | Docker Compose, VS Code, ESLint, Prettier, Husky git hooks | Developer machines only |
| Development (Dev) | Feature integration & early testing | AWS ECS Dev cluster, shared PostgreSQL (dev schema) | Dev team + QA |
| Staging / UAT | Pre-release testing, client demos | AWS ECS Staging, mirrored prod data (anonymised), Sentry | QA + Management |
| Production | Live Saudi user traffic | AWS ECS Production, Multi-AZ RDS, CloudFront CDN, WAF | DevOps + Tech Lead only |

### 3.3.1  CI/CD Pipeline

| Stage | Tool | Trigger | Duration (Target) |
| --- | --- | --- | --- |
| Code Commit & Review | GitHub + Pull Request | Developer push | — |
| Static Analysis & Linting | ESLint, SonarCloud | PR opened | < 2 min |
| Unit & Integration Tests | Jest, Supertest | PR opened | < 8 min |
| Build Docker Image | GitHub Actions | PR merged to main | < 5 min |
| Deploy to Staging | AWS CodeDeploy / ECS | After successful build | < 10 min |
| E2E Tests on Staging | Cypress, Appium | After staging deploy | < 20 min |
| Deploy to Production | AWS Blue/Green | Manual approval | < 15 min |

## 3.4  Technology Stack Justification Summary

| Criterion | Score (/ 10) | Analysis |
| --- | --- | --- |
| Developer Talent Availability in KSA | 9 | Node.js, React Native, and AWS skills are abundant in Riyadh and Jeddah tech markets |
| Time-to-Market | 8 | React Native cross-platform approach reduces mobile build time by ~40 % vs native |
| Scalability | 9 | AWS auto-scaling + PostgreSQL read replicas can support 10× growth without re-architecting |
| Cost Efficiency | 8 | Managed AWS services eliminate the need for a dedicated infrastructure team in Year 1 |
| Security & Compliance | 8 | AWS GovCloud-compatible Bahrain region; PostgreSQL row-level security; TLS 1.3 throughout |
| Integration Ecosystem | 9 | Firebase, Twilio, Stripe MENA, and Tamara BNPL all offer production-ready KSA integrations |
| Community & Longevity | 9 | All selected technologies are backed by major corporations with 5+ year roadmaps |
| COMPOSITE SCORE | 8.7 / 10 |  |

SECTION 4 OPERATIONAL FEASIBILITY

## 4.1  Real-World Operations in the Saudi Market

| Market Factor | Saudi Context | Servixo Response | Feasibility Impact |
| --- | --- | --- | --- |
| Language | Arabic primary; English secondary in expat areas | Full Arabic RTL UI; bilingual customer support | High |
| Gender Dynamics | Privacy preferences for in-home services | Female customer flag → female team or female-present option; STC Pay / Mada for contactless payment | Medium |
| Prayer Times | Business interruption 5× daily | App auto-pause booking slots during Adhan; technician availability calendar respects prayer windows | High |
| Hijri Calendar | Official government calendar used | Date picker supports both Hijri and Gregorian | High |
| Cash Culture | 49 % of transactions still cash (2024) | Cash-on-completion option alongside MADA, Apple Pay, STC Pay, Tamara BNPL | High |
| High Smartphone Usage | 97 % smartphone penetration (CITC 2024) | Mobile-first design; low-bandwidth fallback for 4G users in non-metro areas | High |
| Expatriate Workforce | ~38 % of technicians are expatriate | Iqama verification integrated in technician onboarding; multilingual support (Arabic/Tagalog/Hindi) | Medium |

## 4.2  User Acceptance Factors

### 4.2.1  Customer Acceptance

| Acceptance Factor | Barrier | Mitigation Strategy | Expected Adoption Rate |
| --- | --- | --- | --- |
| Trust in Strangers Entering Home | High — cultural sensitivity | Background checks, ID verification, ratings, live GPS tracking | 72 % post-mitigation |
| Digital Payment Adoption | Medium — cash preference | Multi-payment options; MADA / STC Pay familiarity high with under-35s | 68 % |
| App Download & Registration | Low–Medium | Streamlined 3-step sign-up; guest checkout for first booking | 85 % |
| Price Transparency | Medium — opaque market norm | Upfront fixed pricing before confirmation; no surprise fees | 88 % |
| Service Quality Consistency | High — past bad experiences | Mandatory certification checks; 3-strike technician removal policy | 76 % |

### 4.2.2  Technician Acceptance

| Acceptance Factor | Barrier | Mitigation Strategy | Likelihood |
| --- | --- | --- | --- |
| Smartphone Literacy | Medium — older technicians | Simplified technician app; in-person onboarding; Arabic video tutorials | High |
| Earnings Anxiety | High — fear of lower income | Guaranteed minimum SAR 80/job; weekly payout dashboard; earnings calculator | High |
| Rating System Fairness | Medium — gaming concerns | Dispute mechanism; 48-hr review window; AI flag suspicious patterns | Medium |
| GPS Tracking | Medium — privacy concern | Clear opt-in consent; tracking active only during job; shared with customer not platform | High |
| Tax / Zakat Reporting | Low — new requirement | Auto-generated income summary for annual Zakat filing; partnership with ZATCA-approved accountant | Medium |

## 4.3  Organisational Readiness

| Readiness Area | Current State | Required State | Gap | Timeline to Close |
| --- | --- | --- | --- | --- |
| Technical Team | 0 FTE (pre-launch) | 10 core FTEs at launch | Full team hire required | 3–4 months |
| Operations Centre | None | Customer support + field ops team (8 agents) | Establish Riyadh HQ ops | 2–3 months |
| Legal Entity | CR application | Active CR + CITC licence + HRDF partnership | Licencing track | 3 months |
| Quality Framework | Draft only | ISO 9001-aligned SOP for all 12 service categories | SOP authoring + training | 2 months |
| Technician Network | 0 | 500 verified technicians at launch across 3 cities | Partnership + vetting drive | 4 months |
| Payment Integration | None | MADA, STC Pay, Apple Pay, Tamara live | 3rd-party integration | 6 weeks |
| Insurance Coverage | None | SAR 500K public liability per technician job | Insurance partner (Tawuniya / AXA) | 6 weeks |

## 4.4  Training Requirements

### 4.4.1  Technician Training Programme

| Module | Duration | Delivery | Content | Mandatory? |
| --- | --- | --- | --- | --- |
| Platform Onboarding | 3 hours | In-person + app tutorial | Account setup, job acceptance flow, GPS, payment collection | Critical |
| Customer Service Standards | 4 hours | Workshop (Arabic) | Professional conduct, punctuality SLA, uniform standards, communication | Critical |
| Safety & Compliance | 2 hours | Online video | PPE requirements, electrical safety, chemical handling, emergency contacts | Critical |
| Digital Tools (App Walkthrough) | 2 hours | 1-on-1 or group | Booking management, chat, invoice generation, dispute raising | Required |
| Financial Literacy | 1.5 hours | Online | Understanding platform fees, weekly payout schedule, Zakat considerations | Required |
| Advanced Service Quality | 4 hours | Bi-annual refresher | New service categories, updated SOPs, customer feedback review | Recommended |

### 4.4.2  Customer Education Programme

| Channel | Content | Timing | Goal |
| --- | --- | --- | --- |
| In-App Tutorial | Interactive walkthrough of booking, tracking, payment | First launch | 80 % completion rate |
| Push Notifications | Tips on writing clear job descriptions | Days 3, 7 post-install | Reduce mismatched bookings by 30 % |
| YouTube / Instagram (Arabic) | 'How Servixo Works' 90-second video series | Pre-launch campaign | 100,000 views in first month |
| Email Drip Series | Service tips, safety checklist, review how-to | Post-first-booking (day 1, 7, 30) | Repeat booking rate > 45 % |
| Help Centre (Arabic) | FAQs, video guides, chat escalation | Always-on | Deflect 60 % of Tier-1 support tickets |

## 4.5  Legal & Regulatory Compliance — Saudi Arabia

| Regulation / Law | Authority | Requirement | Servixo Implementation | Status |
| --- | --- | --- | --- | --- |
| Personal Data Protection Law (PDPL) | SDAIA | Explicit consent for data collection; right to erasure; local data residency | Data stored on AWS Bahrain (me-south-1); consent banner at sign-up; erasure API endpoint | Compliant |
| Labour Law — Freelancer Iqama | MLSD / Qiwa Platform | Expatriate technicians require valid work permit for freelance digital platforms | Iqama validation via Qiwa API during technician onboarding; monthly compliance check | Pending |
| E-Commerce Regulations | MCIT | Platform must display CR number; complaint mechanism; SLA for refunds | CR displayed in footer/app; 48-hr refund SLA; dispute resolution module | Compliant |
| CITC Telecom Licence | CITC | Apps collecting location data require CITC notification | CITC notification filed; Privacy Policy updated with GPS disclosure | Compliant |
| Zakat & Tax (ZATCA) | ZATCA | VAT (15 %) on platform commissions; technician self-employment income reporting | VAT charged on platform fee; integrated ZATCA e-invoicing (Fatoora) API | Partial |
| Anti-Money Laundering (AML) | SAMA | Payment platforms must implement KYC; suspicious transaction reporting | MADA & STC Pay partners handle KYC; SAR 10,000+ transactions flagged | Compliant |
| Consumer Protection Law | MCI | Service warranties; price transparency; dispute resolution | Fixed upfront pricing; 7-day workmanship guarantee; in-app dispute module | Compliant |

## 4.6  Operational Workflow — Booking to Completion

| Step | Actor | Action | System Component | SLA |
| --- | --- | --- | --- | --- |
| 1. Discovery | Customer | Opens app, selects service category and describes job | Elasticsearch service search + dynamic pricing engine | < 3 sec load |
| 2. Quote & Booking | Customer | Reviews upfront fixed price, selects time slot, confirms booking | Booking microservice; availability calendar; payment authorisation (hold) | < 60 sec |
| 3. Technician Matching | System | Algorithm assigns nearest available verified technician based on skill, rating, distance | Matching engine (Node.js); Redis job queue; FCM push to technician | < 90 sec match |
| 4. Technician Acceptance | Technician | Accepts or declines job in technician app (30-sec window) | Technician app; WebSocket event; re-queue if declined | 30 sec window |
| 5. En-Route Tracking | Both | Customer tracks technician live GPS; ETA displayed | Firebase Realtime DB; Google Maps SDK | Continuous |
| 6. Job Start | Technician | Taps 'Start Job' on-site; customer receives notification | Booking status update; timer starts; photo upload option | Instant |
| 7. Job Completion | Technician | Taps 'Complete'; uploads before/after photos; customer signs off | Firestore job record; S3 photo storage | Instant |
| 8. Payment Capture | System | Authorised payment captured; platform commission deducted; technician payout queued | Payment gateway; Stripe Connect MENA / HyperPay | < 5 sec |
| 9. Review & Rating | Customer | Rates technician 1–5 stars; optional comment | Rating microservice; moderation AI (Arabic NLP) | Up to 48 hrs |
| 10. Resolution (if needed) | Ops Team | Dispute reviewed; remedy (refund / re-visit) actioned | Ticketing system (Freshdesk); SLA 24 hrs response | < 24 hrs |

SECTION 5 CONSOLIDATED RISK REGISTER

| Risk | Category | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Key technical talent unavailable at competitive salary | Technical | Medium | High | Partner with KACST / tuwaiq academy; remote KSA-diaspora hires; graduated vesting |
| PDPL enforcement causes data architecture rework | Regulatory | Medium | High | Engage SDAIA pre-launch; appoint DPO from Day 1; privacy-by-design approach |
| Low technician supply in Tier-2 cities (Dammam, Makkah) | Operational | High | Medium | City-by-city rollout; technician referral bonus SAR 300; TVET college partnerships |
| Customer trust deficit — first-mover reluctance | Market | Medium | High | Influencer campaign; NCA-certified technician badge; SAR 500 service guarantee |
| Competitor entry (existing classifieds pivoting) | Competitive | High | Medium | Speed to market; lock in exclusive technician partnerships early; loyalty programme |
| Payment gateway downtime during peak demand | Technical | Low | High | Dual payment processors (HyperPay primary, Moyasar fallback); cash fallback option |
| Regulatory licence delays (CITC / MLSD) | Regulatory | Medium | Medium | Engage regulatory consultant; parallel-track applications; soft launch as beta |

SECTION 6 OVERALL FEASIBILITY RECOMMENDATION

| Dimension | Score | Verdict | Key Condition for Success |
| --- | --- | --- | --- |
| Economic Feasibility | 8.2 / 10 | High | Secure SAR 4M seed funding; reach 450K GMV by Month 18 |
| Technical Feasibility | 8.7 / 10 | High | Hire Tech Lead and 2 senior engineers within 90 days |
| Operational Feasibility | 7.9 / 10 | Medium | 500 verified technicians in Riyadh/Jeddah before public launch |
| COMPOSITE SCORE | 8.3 / 10 | High | Proceed to full development — conditions above are critical-path items |

Overall Assessment: Servixo is FEASIBLE across all three dimensions. The strongest pillar is Technical Feasibility, underpinned by a mature, well-supported technology stack and available Saudi developer talent. Economic Feasibility is validated by strong market growth and a diversified revenue model with a realistic 26-month payback period. Operational Feasibility presents the highest execution risk, primarily in technician supply chain and regulatory compliance, but both are addressable through the mitigation strategies outlined in Sections 4.3 to 4.5.

Recommended Next Steps:

- File Commercial Registration and CITC notification — Weeks 1–4

- Recruit Tech Lead and initiate platform architecture sprint — Month 1

- Launch technician vetting drive in Riyadh targeting 200 verified sign-ups — Month 2

- Complete MVP development and closed beta (500 customers, 50 technicians) — Month 4

- Public launch in Riyadh; expand to Jeddah and Dammam by Month 8

Servixo Platform — Feasibility Study v2.0   |   Confidential   |   2025