SERVIXO PLATFORM

Implementation & Testing Plan

Confidential Technical Documentation

| Document Title | Servixo Implementation & Testing Plan |
| --- | --- |
| Version | 1.0 |
| Status | Draft — For Review |
| Prepared For | Servixo Engineering & QA Teams |
| Date | May 21, 2026 |
| Classification | Confidential |

© 2025 Servixo. All rights reserved.

# 1. Document Overview

This Implementation & Testing Plan defines the technical foundation, testing strategy, CI/CD pipeline, and deployment approach for the Servixo platform. It serves as the authoritative reference for engineering, QA, and DevOps teams throughout the development lifecycle.

## 1.1  Purpose & Scope

The plan covers all aspects of Servixo's technical implementation — from toolchain selection through production deployment — ensuring quality, security, and scalability are embedded at every stage.

## 1.2  Key Objectives

- Establish a standardised, reproducible development environment across all teams

- Define a multi-layer testing strategy that validates functionality, performance, and security

- Automate build, test, and deployment workflows via a robust CI/CD pipeline

- Provide a phased deployment strategy that minimises risk and maximises uptime

- Support 1,000+ concurrent users from day one with documented scalability headroom

# 2. Development Tools & Technologies

The technology stack has been selected to balance developer productivity, community support, and enterprise scalability. The table below summarises each layer.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React Native / Flutter | Cross-platform mobile from a single codebase; hot-reload for rapid iteration |
| Backend | Node.js + Express / Spring Boot | Node for high-throughput async APIs; Spring Boot for enterprise service layer |
| Database | PostgreSQL + Redis | PostgreSQL for ACID-compliant relational data; Redis for caching and sessions |
| Cloud | AWS / Google Cloud | Multi-cloud optionality; leverages managed services (RDS, ElastiCache, GKE) |
| Version Control | Git + GitHub | Industry-standard VCS with branch protection, PR reviews, and Actions |
| Project Mgmt | Jira / Trello | Agile sprint planning, backlog management, and velocity tracking |

## 2.1  Frontend — React Native / Flutter

Both frameworks enable a write-once, deploy-everywhere approach for iOS and Android. React Native integrates seamlessly with existing JavaScript/TypeScript ecosystems, while Flutter provides pixel-perfect rendering via its own rendering engine.

- State management: Redux Toolkit (React Native) / Riverpod (Flutter)

- Navigation: React Navigation 6 / GoRouter

- UI components: React Native Paper / Material 3

- API integration: Axios with interceptors / Dio with Retrofit

## 2.2  Backend — Node.js + Express / Spring Boot

The backend exposes a RESTful API layer with optional GraphQL endpoints. Node.js handles I/O-heavy operations such as real-time notifications, while Spring Boot underpins compute-intensive business logic.

- Authentication: JWT with refresh-token rotation; OAuth 2.0 (Google, Apple)

- Validation: Joi (Node) / Bean Validation (Spring)

- Logging: Winston + Morgan (Node) / Logback + SLF4J (Spring)

- API documentation: Swagger / OpenAPI 3.0

## 2.3  Database — PostgreSQL + Redis

PostgreSQL serves as the primary data store with full ACID compliance. Redis is used as a distributed cache and pub/sub broker to reduce database load and support real-time features.

- ORM/query builder: Prisma (Node) / Hibernate (Spring)

- Migrations: Liquibase for schema versioning

- Redis use cases: session storage, rate limiting, leaderboard / sorted-set queries, job queues (BullMQ)

## 2.4  Cloud Infrastructure — AWS / Google Cloud

- Compute: AWS ECS (Fargate) or GKE Autopilot for container orchestration

- Database: AWS RDS (PostgreSQL) or Cloud SQL with automated backups

- Cache: AWS ElastiCache (Redis) or Memorystore

- Storage: AWS S3 or GCS for media and static assets

- CDN: CloudFront / Cloud CDN for global content delivery

- Secrets: AWS Secrets Manager / GCP Secret Manager

# 3. Testing Strategy

Servixo adopts a defence-in-depth testing model with six distinct layers. Each layer targets a specific risk surface and is integrated into the development workflow to catch defects as early as possible.

| Test Layer | Tooling | Owner | Entry Criteria |
| --- | --- | --- | --- |
| Unit Testing | Jest, JUnit 5 | Developer | Feature branch PR raised |
| Integration | Postman / Newman | Developer + QA | Unit tests passing |
| System / E2E | Cypress, Detox | QA Engineer | Integration tests passing |
| UAT | TestFlight, Play Console | QA + Product | System tests passing |
| Security | OWASP ZAP, Burp Suite | Security Engineer | Pre-production gate |
| Performance | k6, Gatling, Locust | DevOps / QA | Pre-production gate |

## 3.1  Unit Testing — Jest & JUnit 5

Unit tests validate individual functions, methods, and components in isolation. They are fast, deterministic, and run on every commit.

### Objectives

- Achieve ≥ 85% line coverage across all service and utility modules

- Verify edge cases, null inputs, and error-path handling

- Provide executable documentation for business logic

### Implementation

- Frontend: Jest with React Testing Library; snapshot tests for UI components

- Backend (Node): Jest with Supertest for route handlers; mocked DB with jest-mock-extended

- Backend (Spring): JUnit 5 with Mockito; @WebMvcTest for controller slice tests

- Coverage enforcement: fail pipeline if coverage drops below threshold

## 3.2  Integration Testing — Postman / Newman

Integration tests verify that services and APIs interact correctly across boundaries — including database, cache, and third-party dependencies.

### Objectives

- Validate all API contracts match the OpenAPI specification

- Test happy-path and error-path flows for every endpoint

- Confirm database state changes after write operations

### Implementation

- Collections: Postman collections organised by resource domain (Users, Bookings, Payments)

- Automation: Newman runs collections via CLI in the CI pipeline against a test environment

- Environment management: Postman environments for dev, staging, and production variables

- Assertion library: Chai-based assertions in Postman test scripts for status codes, response schema, and latency

## 3.3  System Testing (End-to-End Workflows)

System tests simulate real user journeys through the full application stack — mobile client through API to database — verifying that all components work together.

### Key Workflows Under Test

- User Registration & Onboarding — email verification, profile completion

- Service Discovery & Booking — search, filter, select provider, confirm booking

- Payment Flow — card entry, processing, receipt generation, refund path

- Provider Dashboard — booking management, status updates, earnings view

- Notifications — push, in-app, and email trigger validation

### Tooling

- Web: Cypress with custom commands and page-object pattern

- Mobile: Detox (React Native) or Flutter Integration Tests

- Execution: Parallel test execution on BrowserStack / Sauce Labs for device coverage

## 3.4  User Acceptance Testing (UAT)

UAT validates that the platform meets business requirements and user expectations before each production release. Real users are recruited from the target demographic.

### UAT Process

- Test plan reviewed and approved by Product Owner

- Beta builds distributed via TestFlight (iOS) and Google Play Console (Android)

- Testers execute scripted scenarios from the UAT test case library

- Defects logged in Jira with severity rating; blockers resolved before release sign-off

- UAT sign-off document signed by Product Owner and QA Lead

### UAT Metrics

- Acceptance threshold: 0 critical/high defects open; ≤ 3 medium defects with agreed workarounds

- User satisfaction target: ≥ 4.0/5.0 average rating from UAT participants

## 3.5  Security Testing

Security testing is performed at two levels: automated scanning in CI and manual penetration testing before major releases.

### Automated Security Scanning

- SAST: SonarQube with security ruleset on every PR; blocks merge on high-severity findings

- Dependency scanning: npm audit / Snyk / OWASP Dependency-Check in CI pipeline

- Container scanning: Trivy image scanning before ECR/GCR push

- DAST: OWASP ZAP baseline scan against staging environment on every deployment

### Penetration Testing

- Scope: authentication & authorisation, API endpoints, data encryption, mobile binary

- Methodology: OWASP Top 10, OWASP Mobile Top 10

- Tooling: Burp Suite Pro, OWASP ZAP, Metasploit (controlled environment)

- Frequency: full pen-test before v1.0 launch; quarterly thereafter

### Encryption & Data Protection

- Data in transit: TLS 1.3 enforced on all endpoints; HSTS with 1-year max-age

- Data at rest: AES-256 encryption for PII fields; PostgreSQL Transparent Data Encryption

- Secrets management: zero plaintext secrets in code; all credentials via Secrets Manager

- GDPR / data privacy: data minimisation, right-to-erasure API, audit logging

## 3.6  Performance Testing

Performance testing verifies that Servixo meets its non-functional requirements under realistic and peak load conditions.

### Performance Targets

| Metric | Target | Warning | Critical |
| --- | --- | --- | --- |
| API response time (p95) | < 300 ms | 300–500 ms | > 500 ms |
| Concurrent users sustained | 1,000+ | — | < 800 |
| Error rate under load | < 0.1% | 0.1–0.5% | > 0.5% |
| App startup time (cold) | < 2 s | 2–3 s | > 3 s |
| Database query time (p99) | < 100 ms | 100–200 ms | > 200 ms |

### Test Scenarios

- Baseline test: 100 virtual users, 10-minute ramp, verify baseline metrics

- Load test: ramp to 1,000 concurrent users over 15 minutes, sustain 30 minutes

- Stress test: ramp to 2,000 users to identify breaking point and recovery behaviour

- Spike test: instant spike to 1,500 users to validate auto-scaling response time

- Soak test: 600 concurrent users for 8 hours to detect memory leaks and degradation

### Tooling

- k6: primary load testing tool; scripts in TypeScript with thresholds as code

- Gatling: scenario-based load tests with detailed HTML reports

- Locust: Python-based soak and spike testing with real-time web dashboard

- APM: AWS CloudWatch / Datadog for live performance telemetry during tests

# 4. CI/CD Pipeline

The Servixo CI/CD pipeline automates all build, test, and deployment steps from code commit to production. GitHub Actions is the primary orchestration platform, with environment-specific approval gates protecting staging and production.

## 4.1  Pipeline Overview

| # | Stage | Actions | Trigger |
| --- | --- | --- | --- |
| 1 | Code Commit | Lint, format check (ESLint / Prettier / Spotless), commit-message validation | git push |
| 2 | Build | Compile / transpile; generate API client SDK; Docker image build and tag | All branches |
| 3 | Unit Tests | Jest / JUnit suite; coverage report generated; fail pipeline if < 85% coverage | All branches |
| 4 | Security Scan | SAST (SonarQube), dependency audit (Snyk), container scan (Trivy) | All branches |
| 5 | Integration Tests | Newman runs Postman collections against ephemeral test DB; results published | PR to develop |
| 6 | Push to Registry | Docker image pushed to ECR / GCR with semantic version tag | develop / main |
| 7 | Deploy to Staging | Helm chart update triggers rolling deployment to staging cluster; smoke tests run | develop branch |
| 8 | E2E Tests | Cypress / Detox suite against staging; Slack notification on failure | Post-staging deploy |
| 9 | Performance Gate | k6 load test (500 VUs, 10 min); pipeline fails if p95 > 300 ms or error rate > 0.1% | Release branch |
| 10 | Manual Approval | Release manager reviews test reports and approves production deployment | Release branch |
| 11 | Deploy to Production | Blue/green deployment via AWS CodeDeploy; automated rollback on health-check failure | Approved release |
| 12 | Post-Deploy Validation | Synthetic monitors validate critical endpoints; PagerDuty alert if any check fails | Post-production deploy |

## 4.2  Branch Strategy

- main — production-ready code only; protected branch requiring 2 approvals

- develop — integration branch; auto-deploys to staging on merge

- feature/* — developer branches; PR raised to develop when feature complete

- release/* — release candidates; final testing and version bumping occur here

- hotfix/* — emergency patches; branch from main, merge back to both main and develop

## 4.3  Quality Gates

No code advances to the next pipeline stage unless all gates pass. Gates are enforced at the GitHub repository and cannot be bypassed without documented override from the Engineering Lead.

- Code coverage: ≥ 85% line coverage required

- SAST: zero high or critical findings; medium findings require documented risk acceptance

- Performance: p95 latency < 300 ms, error rate < 0.1% under 500 VU load

- Container scan: zero critical CVEs in production image

- Build time target: full CI pipeline completes in < 12 minutes

# 5. Deployment Strategy

Servixo uses a phased, environment-gated deployment strategy with zero-downtime techniques to protect end-user experience. Infrastructure is managed as code (Terraform / Pulumi) and all environments are ephemeral and reproducible.

## 5.1  Environment Topology

| Environment | Audience | Deployment Trigger | Purpose |
| --- | --- | --- | --- |
| Development | Engineers only | Manual / auto on push | Rapid iteration; feature preview; no data retention |
| Staging | QA + Product | Merge to develop | Integration and E2E testing; mirrors production config |
| UAT | Beta users | Release branch cut | Business validation; TestFlight / Play Console distribution |
| Production | All users | Approved release | Live platform; full monitoring and alerting active |

## 5.2  Zero-Downtime Deployment Techniques

### Blue/Green Deployment (Primary)

Two identical production environments (Blue = live, Green = new release) are maintained. Traffic is switched atomically from Blue to Green after health checks pass. Rollback is instantaneous — switch traffic back to Blue.

- Green environment provisioned and new version deployed

- Automated smoke tests and synthetic monitors run against Green

- Load balancer shifts 100% of traffic to Green on success

- Blue environment retained for 30 minutes as instant rollback target

- Blue decommissioned after 30-minute observation window

### Canary Releases (Staged Rollout)

For high-risk changes, traffic is incrementally shifted to the new version over time, allowing real-user validation before full commitment.

- Stage 1: 5% of traffic → monitor error rate and latency for 15 minutes

- Stage 2: 25% of traffic → monitor for 30 minutes

- Stage 3: 50% of traffic → monitor for 30 minutes

- Stage 4: 100% of traffic → full promotion

- Auto-rollback: if error rate exceeds 1% at any stage, traffic reverts to stable version

## 5.3  Infrastructure as Code

- Terraform (or Pulumi) manages all cloud resources: VPC, subnets, ECS clusters, RDS, ElastiCache, ALB, Route 53

- Helm charts manage Kubernetes workload manifests and configmap templating

- All IaC changes reviewed via PR and applied via CI pipeline (no manual console changes in staging/production)

- State stored in S3 with DynamoDB state-locking (Terraform) or managed Pulumi Cloud

## 5.4  Scalability & Auto-Scaling

- Horizontal Pod Autoscaler (HPA): scale API pods based on CPU > 70% or custom RPS metric

- Cluster Autoscaler: automatically provision/deprovision EC2 nodes or GKE node pools

- Database read replicas: auto-promoted during read-heavy load spikes

- Redis cluster mode: automatic shard rebalancing as cache grows

- CDN offloading: 80%+ of static asset traffic served from CloudFront / Cloud CDN

## 5.5  Monitoring & Observability

| Pillar | Tooling | Key Signals |
| --- | --- | --- |
| Metrics | Datadog / CloudWatch | API latency (p50/p95/p99), error rate, throughput, CPU/RAM/disk |
| Logs | ELK Stack / Datadog Logs | Structured JSON logs; correlation IDs; error stack traces |
| Traces | AWS X-Ray / Datadog APM | Distributed traces across API, DB, cache, and third-party calls |
| Alerting | PagerDuty + Slack | P1: page on-call; P2: Slack alert; P3: ticket in Jira |
| Synthetics | Datadog Synthetics | Heartbeat checks on critical user journeys every 60 seconds |
| Dashboards | Grafana / Datadog | Golden signals: latency, traffic, errors, saturation |

## 5.6  Disaster Recovery

- RTO (Recovery Time Objective): < 30 minutes for P1 infrastructure failure

- RPO (Recovery Point Objective): < 5 minutes data loss via continuous WAL archiving

- Database backups: automated daily snapshots retained for 30 days; point-in-time recovery enabled

- Multi-AZ: RDS and ElastiCache deployed across 3 Availability Zones for HA

- Runbooks: documented recovery procedures for all known failure scenarios

# 6. Roles, Responsibilities & Timeline

## 6.1  RACI Summary

| Activity | Eng Lead | Backend Dev | QA Engineer | DevOps | Product |
| --- | --- | --- | --- | --- | --- |
| Tech stack decisions | R/A | C | C | C | I |
| Unit test authoring | A | R | C | I | I |
| Integration test design | A | C | R | I | I |
| E2E test automation | A | I | R | I | C |
| Security testing | A | C | C | R | I |
| Performance testing | A | C | C | R | I |
| CI/CD pipeline setup | A | I | I | R | I |
| Production deployment | A | I | I | R | C |
| UAT coordination | C | I | A | I | R |

R = Responsible  |  A = Accountable  |  C = Consulted  |  I = Informed

## 6.2  Implementation Timeline

| Sprint | Phase | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| 1–2 | Foundation | Repo setup, CI skeleton, database schema v1, auth API, unit test framework | Pipeline green; auth E2E passing |
| 3–4 | Core APIs | Booking, payment, provider, notification services; integration tests; Postman collections | All collections passing; 85% coverage |
| 5–6 | Mobile MVP | Frontend screens for discovery, booking, payment; Detox tests; beta build on TestFlight | E2E journeys passing on device |
| 7–8 | UAT & Hardening | Beta UAT programme; security pen-test; performance baseline; bug-fix sprint | UAT sign-off; 0 critical security findings |
| 9 | Pre-Launch | Full load test (1,000 VU), canary deployment, runbooks, monitoring dashboards | All performance targets met |
| 10 | Launch | Blue/green production release; hypercare monitoring; post-launch retrospective | 0 P1 incidents in 72 hrs |

# 7. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Third-party payment gateway outage | Low | High | Dual gateway integration (primary + fallback); circuit-breaker pattern |
| Performance degradation under peak load | Medium | High | Load testing before every release; auto-scaling with buffer capacity |
| Data breach / API vulnerability | Low | Critical | Quarterly pen-tests; SAST/DAST in pipeline; encryption at rest and in transit |
| CI/CD pipeline failure blocking release | Medium | Medium | Blue/green allows manual deployment; runbook for emergency hotfix path |
| App store rejection (iOS / Android) | Low | High | App store guidelines review before UAT; TestFlight / internal track for early validation |
| Database migration failure | Low | High | Liquibase rollback scripts; staging migration dry-run; point-in-time recovery |

# Appendix A — Tooling Reference

| Tool | Category | Purpose |
| --- | --- | --- |
| Jest | Unit Testing | JavaScript/TypeScript test runner with mocking and coverage |
| JUnit 5 | Unit Testing | Java unit and integration testing framework |
| Postman / Newman | Integration Testing | API design, manual testing, and CI-automated collection runner |
| Cypress | E2E Testing | Browser-based end-to-end testing with time-travel debugging |
| Detox | E2E Testing | React Native mobile end-to-end testing framework |
| k6 | Performance | JavaScript-based load testing with threshold-as-code |
| Gatling | Performance | Scala-based load testing with CI integration and HTML reports |
| Locust | Performance | Python-based distributed load testing |
| OWASP ZAP | Security | Open-source DAST scanner; automated baseline and full scan modes |
| Burp Suite Pro | Security | Commercial DAST tool for manual penetration testing |
| SonarQube | SAST | Static analysis for code quality and security vulnerabilities |
| Snyk | SCA | Dependency vulnerability scanning; policy-as-code |
| Trivy | Container Security | Fast container image and filesystem vulnerability scanner |
| GitHub Actions | CI/CD | Pipeline orchestration; 2,000 free minutes/month on GitHub Team |
| Terraform | IaC | Cloud resource provisioning; state management in S3 |
| Datadog | Observability | Metrics, logs, traces, synthetics, and dashboards |